Office of the Chief Engineer

Government of Goa

Water Resources Department

Sinchai Bhawan, Porvorim Goa.

No. 5/9/CE-WRD/EO/2020-21/327  				     	Dated: 28/10/2020

To

The Director,

Directorate of Planning, Statistics & Evaluation,

Near Pundalik Devasthan,

Alto- Porvorim Goa.

Sub: Submission of Vision Document.

Ref: Your DPSE/III/VISION 2020-25/160/2020/Vol-I/1076

dated 22/10/2020

Sir,

Please find enclosed herewith, Vision Document of Water Resources Department by taking into account the guidelines circulated vide above cited reference.

Earlier vision document was prepared after the orientaion      programme conducted by the office of the Hon’ble CM on 07/07/2020 at Partyan Bhawan and the same was submitted with the approval of Hon’ble CM to the Secretary and Hon’ble CM.

However, vision document is now resubmitted as per the guidelines given.

Yours faithfully,

Sd/-

(S. D. Patil)

Chief Engineer

Copy to: The Secretary (WR), Govt of Goa, Secretariat Porvorim Goa for information

Vision document of Water Resources Department

- Vision:-

To harness, utilize, protect and regulate the water resources in the State of Goa, so as to make optimal use of the same and also save this precious resources for posterity.

- Objective:-

- To run the ongoing major/medium irrigation project and other water conservation structures inorder to conserve the resources to its optimum.

- To take up the minor irrigation schemes by construction of tanks, bandharas and lift irrigation schemes and also performance of the ongoing schemes to be improved.

- To take up the basinwise holistic development taking into account its domestic, irrigation & environmental needs.

- To bridge up the gap between potential creation and utilisation by taking up more Command Area Development Works by involving water user association’s active participation.

- Short term goals :- (To be achieved by 2021)

- To complete the Tillari Irrigation Project by December’21 by completing the balance canal system, missing links, pumping and distribution works.

- To speed up the ongoing World bank aided projects of National Cyclone Risk Mitigation Project (NCRMP) and National Hydrology Project (NHP)

- Revision of State water policy 2000

- To complete the 15 prioritized projects by September 2021

- To provide 5 MLD raw water to Mopa International Airport from Right bank canal of Tillari Irrigation Project

- Medium Term goals:- (To be achieved by 2023)

- To take up minimum 10 bandharas in Mhadei Basin which are identified in the Mhadei Master Plan of 1998 after obtaining all statutory permissions.

- To encourage private investments of PPP mode for Hydro power generation under Anjunem and Salaulim Irrigation Project.

- Modernization of Salaulim and Anjunem Irrigation Projects under Dam Rehabilitation and Improvement Project (DRIP) World bank aided Project.

- To implement anti-sea erosion and flood control projects.

- To protect the Khazan land 500 Ha from salinity ingression and land loss by constructing bunds for 10 kms.

- To enhance the capacity building in disaster management and installation of early warning systems.

- Long Term Goals. (To be achieved by 2025)

- To ensure the Water Security of the State with vision 2025, by Identifying Planning and implementing New Storage Dams.

- To introduce and implement Phase wise scientific methods of irrigation for sustainable development of Irrigation with aim of more crop per drop.

- To develop run of the river schemes for water development and power generation.

- To develop, protect and optimize the utilization of Ground Water.

- To increase the area irrigated in the created water resources assets by encouraging People Participatory Approach .

- Strategic Planning.

- Revamping of department for achievement of the goals proposed.

- The Executive Engineers of each taluka will be involved at the planning stage alongwith the concerned departments like Agriculture for achievement of the goals planned.

- Regular monitoring of the targets given at division level for ascertaining their performance and for suggesting the remedial measures for achieving the targets aimed.

- Action Plan

- The resources available will be used upto the optimum level in order to revamp the revenue generation atleast by 30% more than the existing for which detailed planning will be done at the grass root level involving the field level engineers.